PROMPTORIA: MOBILE APP IMPLEMENTATION PLAN

Senior Architect Review & Roadmap

April 2026 | From Next.js Web App to Native iOS/Android

# EXECUTIVE SUMMARY

Current State:

- Next.js web app with PostgreSQL backend (complete data layer)

- RESTful API exists for prompts, snippets, test execution

- Prisma ORM with well-designed schema (Users, Workspaces, Prompts, PromptVersions, Snippets, TestRuns)

- TypeScript throughout, good error handling patterns established

Strategic Approach:

- Reuse backend entirely (no rewrite needed)

- Build native iOS (Swift) + Android (Kotlin) as primary clients

- Implement offline-first local storage (SQLite/Realm)

- Deploy web backend to cloud (Vercel/Railway), keep operational

Timeline to App Store:

6 months (4 months development + 2 months testing/submission)

# PART 1: CURRENT ARCHITECTURE ANALYSIS

## Backend State (Excellent Foundation)

- ✅ Next.js 14 (API routes, middleware-ready)

- ✅ PostgreSQL with Prisma (type-safe, migrations tested)

- ✅ Core Models: User, Workspace, Prompt, PromptVersion, Snippet, TestRun

- ✅ AI Provider Integration: OpenAI, Anthropic, Cohere, Azure, Ollama

- ✅ Cost Tracking: Token counting, per-model pricing, test history

API Gaps for Mobile (Must Add):

- ❌ No authentication (currently uses workspace ID directly)

- ❌ No offline sync strategy (no sync table, no conflict resolution)

- ❌ No pagination (APIs return all results)

- ❌ No rate limiting (needed for mobile)

## What NOT to Touch

- Leave web UI as-is (still valuable for power users)

- Keep database schema intact (mobile will read same tables)

- Don't refactor existing API routes (yet)

# PART 2: ARCHITECTURE FOR MOBILE

## High-Level Architecture

Diagram (Text):

┌─────────────────┐        ┌──────────────────┐        ┌─────────────────┐
│  iOS App        │        │  Android App     │        │  Web Dashboard  │
│  (Swift/UI)     │        │  (Kotlin/Compose)│        │  (Next.js/React)│
└────────┬────────┘        └────────┬─────────┘        └────────┬────────┘
         │                         │                           │
         └─────────────────────────┴───────────────────────────┘
                          ↓
            ┌─────────────────────────────┐
            │   REST API Server           │
            │   (Next.js + Express)       │
            │   - Auth (new)              │
            │   - Prompts/Snippets        │
            │   - Test Execution          │
            │   - Sync Protocol (new)     │
            └────────────────┬────────────┘
                             ↓
            ┌─────────────────────────────┐
            │   PostgreSQL Database       │
            │   - Existing schema         │
            │   - Sync table (new)        │
            │   - Device tracking (new)   │
            └─────────────────────────────┘

## Data Flow: Offline-First

1. Create/Save Prompt (Local Only)

- User taps 'Add Prompt' → Saved to local SQLite → ID generated locally → Marked for sync

2. Sync to Server (When Online)

- Background sync service detects internet

- Sends all 'pending' changes to server

- Server returns server ID, timestamp—local record updated

3. Conflict Resolution

- Last-write-wins (simplest for consumer app)

- Or: Show user two versions, let them pick

## Technology Stack Decisions

| iOS | Swift + SwiftUI | Native, fast, Apple standard |
| --- | --- | --- |
| Android | Kotlin + Jetpack Compose | Native, fast, Google standard |
| Local DB | SQLite (both platforms) | Simple, proven, no dependencies |
| API Client | URLSession (iOS) / Okhttp (Android) | Built-in, no external deps |
| Async/Concurrency | async/await (both) | Modern, compiler support |
| State Management | SwiftUI @State / MVI pattern | Lightweight, built-in |

# PART 3: IMPLEMENTATION PHASES

## Phase 1: Backend Preparation (Weeks 1-2)

Backend Changes Required:

- Add JWT authentication (no more workspace-only access)

- Create Device model (track iOS/Android instances)

- Create SyncLog table (record of all changes for mobile to download)

- Add /api/auth/register, /api/auth/login, /api/auth/refresh

- Add /api/sync endpoint (GET changes since lastSync timestamp)

- Add pagination to /api/prompts, /api/snippets

Files to Create/Modify:

- prisma/schema.prisma: Add Device, SyncLog models

- app/api/auth/route.ts: New JWT auth (register/login)

- app/api/sync/route.ts: New sync endpoint

- lib/jwt.ts: Token generation/verification

## Phase 2: iOS Development (Weeks 3-6)

Deliverables:

- 1. Core Data / SQLite setup + schema

- 2. API client (URLSession wrapper, JSON codable)

- 3. Auth screen (login/register, JWT token storage in Keychain)

- 4. Home screen (list of local prompts)

- 5. Create/Edit prompt screen

- 6. Categories / Organization

- 7. Sync engine (background task, conflict resolution)

File Structure:

PromptApp/
├── PromptApp.swift (App root)
├── Models/ (Codable structs matching API)
│   ├── Prompt.swift
│   ├── Snippet.swift
│   ├── User.swift
├── Database/ (Core Data / SQLite)
│   ├── DatabaseManager.swift
├── API/ (Network layer)
│   ├── APIClient.swift
│   ├── Endpoints.swift
├── Sync/ (Offline-first)
│   ├── SyncEngine.swift
│   ├── ConflictResolver.swift
├── Views/ (SwiftUI screens)
│   ├── HomeView.swift
│   ├── CreatePromptView.swift
│   ├── LoginView.swift
├── ViewModels/ (State + logic)
│   ├── PromptListViewModel.swift
│   ├── CreatePromptViewModel.swift

## Phase 3: Android Development (Weeks 3-6, Parallel)

Same Deliverables, Kotlin/Compose Implementation

- 1. Room database + schema mirror (SQLite)

- 2. Retrofit client (JSON serialization)

- 3. Auth screen (login/register, token in EncryptedSharedPreferences)

- 4-7. Same as iOS

File Structure:

app/src/main/
├── java/com/promptoria/
│   ├── PromptoriaApp.kt (App root)
│   ├── models/ (Data classes)
│   ├── database/ (Room + DAO)
│   ├── api/ (Retrofit + interceptors)
│   ├── sync/ (SyncWorker)
│   ├── ui/
│   │   ├── screens/ (Composables)
│   │   ├── viewmodels/ (ViewModel)

## Phase 4: Testing & Polish (Weeks 7-8)

- iOS: XCTest (unit tests), UI tests

- Android: JUnit (unit tests), Espresso (UI tests)

- Manual testing on real devices

- Beta TestFlight (iOS) / Play Store internal testing (Android)

- Performance profiling (memory, battery, network)

## Phase 5: App Store Submission (Weeks 9-10)

- iOS: Create App Store Connect account, build archive, submit

- Android: Create Google Play Console account, generate signed APK/AAB, submit

- Handle App Review feedback (typically 24-48 hours)

- Launch on both stores simultaneously

# PART 4: RESOURCE REQUIREMENTS

| Backend Engineer | 40 (Weeks 1-2 only) | Auth, sync, schema changes |
| --- | --- | --- |
| iOS Engineer | 40 (Weeks 3-10) | Full-time, native development |
| Android Engineer | 40 (Weeks 3-10) | Full-time, native development |
| QA / Tester | 20 (Weeks 7-10) | Testing, bug reports, App Store submission |
| Product Manager | 20 (Throughout) | Decisions, prioritization, user feedback |

# PART 5: KEY TECHNICAL DECISIONS

## Decision 1: Native vs Cross-Platform

Decision: NATIVE (Swift + Kotlin)

- ✅ Pros: Performance, native UI, offline-first easy, platform integration (camera, share sheet)

- ❌ Cons: Duplicate code, need two engineers

- ⚖️ Trade-off: Worth it. App performance = first impression. Duplication is worth fast, smooth apps.

Alternative (Not Recommended): React Native

Could ship in 4 months instead of 6 (saves 2 months). Tradeoff: Slower performance, harder offline implementation, navigation janky. For a 'recipe book' app, polish matters. Recommend native.

## Decision 2: Offline-First Sync

Decision: Last-Write-Wins Conflict Resolution

- Simple: Timestamp-based wins (server time authoritative)

- User rarely edits same prompt on 2 devices simultaneously

- If conflict: Show user both versions, let them choose

## Decision 3: Authentication

Decision: Email + Password + JWT

- Simple, no third-party SSO required initially

- JWT refresh tokens (long-lived, secure)

- Store tokens in platform keychain (Keychain iOS, Keystore Android)

# PART 6: RISKS & MITIGATION

| Backend team not available | HIGH (blocks all) | Plan auth/sync work now; outsource if needed |
| --- | --- | --- |
| Database schema conflicts | MEDIUM | Lock schema in Phase 1; test migrations |
| Sync bugs (lost data) | CRITICAL | Extensive testing; unit tests for sync logic |
| App Store rejection | MEDIUM (1-week delay) | Read guidelines early; test with sandbox |
| Performance issues (iOS/Android) | MEDIUM (affects retention) | Profile weekly; optimize database queries |

# PART 7: IMMEDIATE NEXT STEPS

## This Week (Before Starting Code)

- 1. Confirm team: iOS dev + Android dev + backend dev

- 2. Lock backend schema (no changes to Prompt, PromptVersion, Snippet, TestRun tables)

- 3. Design JWT authentication flow (diagram on whiteboard/Figma)

- 4. Design sync protocol (what gets synced, when, conflict resolution)

- 5. Prepare Figma wireframes for 7 core screens (auth, home, create, edit, categories, favorites, settings)

## Next 2 Weeks (Phase 1: Backend)

- 1. Add Device, SyncLog models to Prisma schema

- 2. Implement /api/auth/register, /api/auth/login

- 3. Implement /api/sync (GET /api/sync?lastSync=<timestamp>)

- 4. Add JWT middleware to all API routes

- 5. Deploy to staging (not production yet)

## Weeks 3-6 (Parallel: iOS + Android)

- iOS: Set up Xcode project, Core Data, API client

- Android: Set up Android Studio project, Room database, Retrofit

- Both: Implement login screen (test with staging backend)

- Both: Implement prompt list + create/edit screens

# PART 8: SUCCESS METRICS

- Code quality: >80% test coverage (API routes, sync engine)

- Performance: App cold start <2 seconds, scroll 60fps

- Offline: Works fully without internet (read, organize, create)

- Sync: 100% data integrity (no lost prompts)

- App Store: Both iOS and Android approved within 2 weeks

# CONCLUSION

You have a solid backend. Shipping mobile apps is a 6-month effort for a senior engineering team (1 backend engineer, 1 iOS engineer, 1 Android engineer). Reuse your API, focus on offline-first design, and nail the UX. The work is straightforward—no novel problems.

Key architectural decision: Native > cross-platform. Swift and Kotlin are well-designed languages. The performance and UX will be noticeably better than React Native. Users feel it.

Timeline: 10 weeks from code start to both App Stores. Doable. Start with Phase 1 (backend auth/sync) immediately. Parallelize iOS/Android work in Phase 2.

Ship it.